RespireLabs Feature List Prioritized Comprehensive Feature Inventory with MoSCoW Prioritization

| Document Version: Status: Last Updated: Prepared By: | 2.0 Ready for Kickoff January 2026 Queensoft Product Team |
| --- | --- |

Table of Contents

1. Executive Summary	3

Feature Summary by Phase	3

2. Prioritization Method	4

MoSCoW Categories Explained	4

Development Phases	4

3. Detection & Sessions	6

4. Onboarding & Setup	7

5. Coaching & Exercises	8

6. Content & Education	9

7. Insights & Reporting	10

8. Gamification & Engagement	11

9. Integrations	12

10. Subscription & Monetization	13

11. Device Readiness (Smart Mouth Tape)	14

12. Accessibility	15

13. Security & Privacy	16

14. Analytics & Metrics	17

15. Admin & Support	18

16. Telehealth & Clinical	19

17. ML & MLOps	20

Appendix A: Glossary	21

# 1. Executive Summary

This document provides a comprehensive feature inventory for RespireLabs, the AI-powered breathing health app focused on mouth breathing detection and improvement. Features are prioritized using the MoSCoW framework and organized across three development phases: MVP, V1, and V2.

|  | Document Scope Feature inventory and prioritization only. References requirement IDs (FR/NFR/ML/SEC/ACC/AN/ADM) defined in the Software Specification document. |
| --- | --- |

## Feature Summary by Phase

| Category | MVP | V1 | V2 | Total |
| --- | --- | --- | --- | --- |
| Detection & Sessions | 9 | 3 | 0 | 12 |
| Onboarding | 8 | 2 | 0 | 10 |
| Coaching & Exercises | 6 | 4 | 0 | 10 |
| Content & Education | 5 | 3 | 0 | 8 |
| Insights & Reporting | 4 | 4 | 1 | 9 |
| Gamification | 3 | 4 | 1 | 8 |
| Integrations | 2 | 2 | 5 | 9 |
| Subscription | 5 | 3 | 0 | 8 |
| Device Readiness | 0 | 6 | 2 | 8 |
| Accessibility | 7 | 2 | 0 | 9 |
| Security & Privacy | 7 | 3 | 0 | 10 |
| Analytics | 4 | 3 | 1 | 8 |
| Admin & Support | 0 | 8 | 0 | 8 |
| Telehealth | 1 | 4 | 2 | 7 |
| ML/MLOps | 2 | 4 | 2 | 8 |
| TOTAL | 63 | 55 | 14 | 132 |

# 2. Prioritization Method

RespireLabs uses the MoSCoW prioritization framework to categorize features based on their importance to the product's success. This industry-standard method helps the team make clear decisions about what to build first and what to defer.

## MoSCoW Categories Explained

| Must | Required for MVP launch Features absolutely essential for the core value proposition. Without these, the product cannot function or deliver its primary benefit. These are non-negotiable for launch. |
| --- | --- |

| Should | High-value enhancements Important features that significantly enhance user experience or business value. Should be included if time permits, but can slip to V1 without blocking launch. |
| --- | --- |

| Could | Nice-to-have features Desirable features that add polish or convenience. Lower impact if omitted, but valuable for competitive differentiation and user delight. |
| --- | --- |

| Won't | Explicitly deferred Features consciously excluded from current scope. May be reconsidered for future phases. Helps manage scope creep and maintain focus. |
| --- | --- |

## Development Phases

Features are organized into three development phases based on their priority and dependencies:

| MVP | Timeline: Weeks 1-12 Minimum Viable Product focused on core mouth breathing detection and basic coaching. Delivers the fundamental value proposition to early users. |
| --- | --- |

| V1 | Timeline: Weeks 13-24 Post-MVP enhancements including advanced personalization, device integration foundations, telehealth features, and enterprise-ready security. |
| --- | --- |

| V2 | Timeline: Weeks 25-36+ Advanced features including sleep apnea risk scoring, wearable integrations, federated learning, and expanded telehealth capabilities. |
| --- | --- |

# 3. Detection & Sessions

Core functionality for detecting and classifying breathing patterns using the phone's microphone and on-device ML.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Daytime tracking session start/stop | MVP | Must | Start/stop phone mic session for daytime breathing detection | Mic permission UX | Med | FR-020, FR-028 |
| Breath event classification (4 types) | MVP | Must | Detect mouth/nose inhale/exhale using on-device (or eventually cloud) ML | On-device inference | High | FR-022, ML-001, ML-002 |
| Ignore confounders | V1 | Must | Filter out talking, snoring, coughing, ambient noise | Labeled training data | High | FR-023, ML-005 |
| Real-time mouth-breathing alerts | MVP | Must | Popup notification with optional sound when detected | Notification UX | Med | FR-040, FR-041 |
| Haptic feedback alerts | V1 | Should | Vibration feedback for discreet awareness | Device capability | Low | FR-042, NFR-001 |
| Offline detection | V1 | Must | Full functionality without internet connection | On-device model | Med | NFR-002, ML-002 |
| Session history list | MVP | Must | View past sessions with timestamps and stats | Local database | Med | FR-060, FR-061 |
| Session detail view | MVP | Must | Detailed timeline showing breath events | Data visualization | Med | FR-061 |
| Weekly trends dashboard | MVP | Could | Aggregated trends over 7-day rolling window | Data aggregation | Low | FR-062 |
| Nighttime sleep mode | V1 | Should | Extended overnight monitoring with power optimization | Battery optimization | Med | FR-025 |
| Background audio processing | V1 | Must | Continue detection when app is backgrounded | iOS/Android permissions | High | FR-026 |
| Confidence scores per event | V1 | Should | Display ML confidence for each detection | Model output | Low | ML-006 |

# 4. Onboarding & Setup

First-run experience that collects user preferences, requests permissions, and guides users to their first successful session.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Welcome carousel | MVP | Must | 3-5 screens explaining app value proposition | UI assets | Low | FR-001 |
| Personalization questionnaire | MVP | Must | Collect breathing goals, health conditions, preferences | Form validation | Med | FR-002, FR-003 |
| Microphone permission flow | MVP | Must | Explain why mic access needed before system prompt | Permission UX | Med | FR-004, SEC-010 |
| Notification permission flow | MVP | Must | Request push notification access with context | Permission UX | Low | FR-005 |
| Health data import consent | MVP | Should | Opt-in for HealthKit/Health Connect data | Health platform APIs | Med | FR-006, SEC-011 |
| Interactive tutorial | MVP | Should | Guided first session with coaching tooltips | Tutorial framework | Med | FR-007 |
| Progressive disclosure | MVP | Must | Reveal features gradually to avoid overwhelm | Feature flags | Low | FR-008 |
| Quick start option | MVP | Could | Skip detailed onboarding for experienced users | Default settings | Low | FR-009 |
| Personalized goal setting | V1 | Should | AI-suggested goals based on questionnaire | Rule engine | Med | FR-010 |
| Baseline assessment session | V1 | Should | Initial 5-min session to establish personal baseline | ML calibration | Med | FR-011, ML-007 |

# 5. Coaching & Exercises

Guided breathing exercises, personalized training plans, and real-time coaching to help users improve their breathing patterns.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Exercise library with timers | MVP | Must | Guided breathing exercises (4-7-8, box breathing, etc.) | Content authoring | Med | FR-080 |
| Basic starter plan | MVP | Should | Rule-based initial exercise plan based on goals | Onboarding data | Med | FR-081 |
| Exercise reminders | MVP | Should | Scheduled push notifications for practice | OS notifications | Low | FR-161 |
| Visual breath pacer | MVP | Must | Animated circle/wave for breath timing guidance | Animation library | Low | FR-083 |
| Audio breath cues | MVP | Should | Voice or tone guidance for inhale/exhale | Audio assets | Low | FR-084 |
| Custom exercise builder | V1 | Should | Create personalized breathing patterns | Exercise engine | Med | FR-085 |
| Adaptive difficulty | V1 | Should | Adjust exercise difficulty based on performance | Progress tracking | Med | FR-086, ML-008 |
| Personalized premium plan | V1 | Must | AI-generated exercise regimen based on progress | ML recommendations | High | FR-082 |
| Real-time feedback during exercises | V1 | Should | Live coaching based on detected breathing | Low-latency inference | High | FR-087, ML-009 |
| Streak and consistency tracking | MVP | Should | Track daily practice streaks with rewards | Gamification system | Low | FR-088 |

# 6. Content & Education

Educational blog content, video tutorials, and expert insights to inform users about breathing health and techniques.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Blog feed with categories | MVP | Must | Educational content section with filtering | CMS integration | Med | FR-100 |
| Medically reviewed workflow | V1 | Must | Content approval by healthcare professionals | Admin roles | Med | FR-102 |
| In-app article reading | MVP | Must | Native article view with offline caching | Content renderer | Low | FR-101 |
| Content bookmarking | MVP | Could | Save articles for later reading | Local storage | Low | FR-103 |
| Video content support | V1 | Should | Embedded video tutorials and demonstrations | Video player | Med | FR-104 |
| Personalized content feed | V1 | Should | AI-curated articles based on user goals | Recommendation engine | Med | FR-105 |
| Expert tips and insights | V1 | Could | Featured advice from breathing specialists | Content partnerships | Low | FR-106 |
| FAQ and help center | MVP | Must | Self-service support documentation | Help content | Low | FR-107 |

# 7. Insights & Reporting

Data visualization, progress tracking, and analytics to help users understand and improve their breathing over time.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Daily summary card | MVP | Must | Overview of daily breathing metrics | Data aggregation | Med | FR-060 |
| Weekly/monthly trends | MVP | Should | Progress charts over time periods | Charting library | Med | FR-062 |
| Mouth breathing percentage | MVP | Must | Calculate and display MB ratio per session | ML inference | Med | FR-063 |
| Goal progress tracking | MVP | Should | Visual progress toward user-set goals | Goal system | Low | FR-064 |
| Shareable summaries | V1 | Should | Export reports for clinicians/trainers | PDF generation | Med | FR-063, FR-124 |
| Comparative analytics | V1 | Could | Compare to previous periods or benchmarks | Analytics engine | Med | FR-065 |
| AI-generated insights | V1 | Should | Personalized observations and recommendations | LLM integration | High | FR-066, ML-010 |
| Correlation analysis | V2 | Could | Link breathing patterns to sleep, activity, mood | Multi-source data | High | FR-067 |
| Adherence insights | V1 | Should | Track exercise completion and consistency | Usage analytics | Med | FR-083, FR-162 |

# 8. Gamification & Engagement

Game mechanics including streaks, achievements, and challenges to drive habit formation and long-term engagement.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Daily streaks | MVP | Should | Track consecutive days of practice | Date tracking | Low | FR-160 |
| Achievement badges | MVP | Should | Unlock badges for milestones (7-day streak, etc.) | Badge system | Low | FR-161 |
| Progress milestones | MVP | Should | Celebrate reaching breathing goals | Goal system | Low | FR-162 |
| Weekly challenges | V1 | Could | Time-limited challenges with rewards | Challenge engine | Med | FR-163 |
| Streak protection (premium) | V1 | Could | Freeze streaks for missed days | Subscription check | Low | FR-164 |
| Leaderboards (opt-in) | V2 | Could | Compare progress with community | Backend sync | Med | FR-165 |
| Points/XP system | V1 | Could | Earn points for activities and exercises | Reward engine | Low | FR-166 |
| Level progression | V1 | Could | Unlock new content/features with progress | Progression system | Med | FR-167 |

# 9. Integrations

Connections to Apple Health, Google Health Connect, and third-party wearables to provide comprehensive health data context.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Apple HealthKit import | MVP | Should | Read sleep, activity, respiratory data from Health | HealthKit API | Med | FR-140 |
| Google Health Connect import | MVP | Should | Read health data on Android 14+ | Health Connect API | Med | FR-141 |
| HealthKit export | V1 | Should | Write breathing sessions to Apple Health | HealthKit write | Med | FR-142 |
| Fitbit integration | V2 | Could | Import sleep and activity from Fitbit | Fitbit Web API | Med | FR-143 |
| Garmin Connect integration | V2 | Could | Import data from Garmin devices | Garmin API | Med | FR-144 |
| Oura Ring integration | V2 | Could | Import sleep and readiness data | Oura API | Med | FR-145 |
| WHOOP integration | V2 | Could | Import recovery and strain data | WHOOP API | Med | FR-146 |
| Apple Watch companion app | V2 | Should | Quick start sessions from watch | watchOS development | High | FR-147 |
| Shortcuts/Siri integration | V1 | Could | Voice commands to start sessions | SiriKit | Low | FR-148 |

# 10. Subscription & Monetization

Freemium model with premium subscription tiers, in-app purchases, and billing management.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Paywall and entitlements | MVP | Must | Gate premium features behind subscription | Store billing | Med | FR-150 |
| Restore purchases | MVP | Must | Recover subscriptions on new devices | Store APIs | Low | FR-151 |
| Free tier definition | MVP | Must | Core detection with limited sessions/features | Feature flags | Med | FR-152 |
| Premium tier benefits | MVP | Must | Unlimited sessions, advanced insights, exports | Entitlement system | Med | FR-153 |
| Trial period | MVP | Should | 7-day premium trial for new users | Billing system | Med | FR-154 |
| Family sharing support | V1 | Could | Share subscription across family members | App Store Family | Med | FR-155 |
| Promotional codes | V1 | Could | Support for discount codes and promotions | Promo system | Low | FR-156 |
| Subscription analytics | V1 | Should | Track conversion, churn, LTV metrics | Analytics platform | Med | FR-157 |

# 11. Device Readiness (Smart Mouth Tape)

Architecture and features to support the proprietary Smart Mouth Tape hardware device and future wearable sensors.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Sensor abstraction layer | V1 | Must | Unified API for multi-channel sensor data | Data model design | High | FR-184 |
| BLE pairing architecture | V1 | Must | Secure device discovery and pairing flow | BLE stack | High | FR-180, FR-181 |
| Device provisioning | V1 | Must | Initial setup and configuration of hardware | Firmware comm | High | FR-182, FR-183 |
| Capability detection | V1 | Must | Auto-enable features based on connected device | Feature flags | Med | FR-186 |
| Firmware update support | V1 | Should | OTA updates for connected devices | Update service | High | FR-185 |
| Multi-device management | V2 | Could | Connect and switch between multiple devices | Device registry | Med | FR-187 |
| Smart Mouth Tape integration | V1 | Must | Read sensor data from proprietary tape device | Hardware SDK | High | FR-188 |
| Wearable sensor ingestion | V2 | Should | Process data from third-party wearables | Sensor APIs | Med | FR-184 |

# 12. Accessibility

Features ensuring the app is usable by people with disabilities, meeting WCAG 2.1 AA standards.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| VoiceOver/TalkBack support | MVP | Must | Full screen reader compatibility | Accessibility labels | Med | ACC-001 |
| Dynamic type support | MVP | Must | Respect system font size settings | Scalable layouts | Med | ACC-002 |
| High contrast mode | MVP | Should | Enhanced contrast for visual impairments | Theme system | Low | ACC-003 |
| Reduce motion support | MVP | Should | Minimize animations when system setting enabled | Animation config | Low | ACC-004 |
| Color blind friendly UI | MVP | Should | Avoid color-only information encoding | UI audit | Low | ACC-005 |
| Touch target sizing | MVP | Must | Minimum 44pt touch targets (WCAG 2.1 AA) | UI guidelines | Low | ACC-006 |
| Keyboard navigation | V1 | Could | Full keyboard control for external keyboards | Focus management | Med | ACC-007 |
| Switch control support | V1 | Could | Compatibility with assistive switch devices | iOS/Android support | Med | ACC-008 |
| WCAG 2.1 AA compliance | MVP | Must | Meet web accessibility guidelines for mobile | Accessibility audit | Med | ACC-009, SEC-020 |

# 13. Security & Privacy

Data protection, encryption, consent management, and compliance features to protect user health data.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Local-first data storage | MVP | Must | Health data stored on device by default | Secure storage | Med | SEC-001 |
| Data encryption at rest | MVP | Must | Encrypt sensitive data in local storage | Encryption library | Med | SEC-002 |
| Secure authentication | MVP | Must | Biometric login option (Face ID/Touch ID) | Auth framework | Med | SEC-003 |
| Privacy-first audio handling | MVP | Must | Process audio locally, no cloud upload by default | On-device ML | Low | SEC-004, FR-030 |
| Consent management | MVP | Must | Explicit opt-in for data collection/sharing | Consent framework | Med | SEC-005 |
| Data export/delete | MVP | Must | GDPR-compliant data portability and erasure | Data management | Med | SEC-006 |
| Privacy policy in-app | MVP | Must | Accessible privacy policy and data practices | Legal content | Low | SEC-007 |
| Audit logging | V1 | Should | Track access to sensitive health data | Logging system | Med | SEC-008 |
| GDPR/HIPAA-ready architecture | V1 | Should | Support healthcare provider use cases | Compliance review | High | SEC-009 |
| Consent revocation | V1 | Must | Allow users to revoke sharing permissions | Consent framework | Med | FR-124, SEC-005 |

# 14. Analytics & Metrics

Usage tracking, crash reporting, and business intelligence to measure product performance and user engagement.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Anonymous usage analytics | MVP | Must | Track feature usage without PII | Analytics SDK | Low | AN-001 |
| Crash reporting | MVP | Must | Automatic crash and error reporting | Crashlytics/Sentry | Low | AN-002 |
| Funnel analytics | MVP | Should | Track onboarding and conversion funnels | Event tracking | Low | AN-003 |
| Retention metrics | MVP | Should | D1/D7/D30 retention tracking | Cohort analysis | Med | AN-004 |
| Feature adoption tracking | V1 | Should | Monitor which features are used most | Event taxonomy | Low | AN-005 |
| A/B testing framework | V1 | Should | Test feature variants with user segments | Experimentation | Med | AN-006 |
| User feedback collection | MVP | Should | In-app feedback and NPS surveys | Survey system | Low | AN-007 |
| Health outcomes tracking | V2 | Could | Correlate app usage with health improvements | Outcome metrics | High | AN-008 |

# 15. Admin & Support

Back-office tools for content management, customer support, and operational administration.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Content management system | V1 | Must | Admin portal for blog and exercise content | CMS platform | Med | ADM-001 |
| User support tools | V1 | Should | Customer support dashboard for issues | Support platform | Med | ADM-002 |
| Feature flag management | V1 | Must | Remote feature toggle without app update | Config service | Med | ADM-003 |
| Push notification console | V1 | Should | Send targeted notifications to segments | Push platform | Med | ADM-004 |
| Analytics dashboard | V1 | Should | Business metrics and KPI visualization | BI tools | Med | ADM-005 |
| Provider directory management | V1 | Could | Manage healthcare provider listings | Directory system | Med | FR-120, FR-121 |
| Subscription management | V1 | Should | View and manage user subscriptions | Billing integration | Med | ADM-006 |
| Compliance reporting | V1 | Should | Generate HIPAA/GDPR compliance reports | Audit system | High | ADM-007 |

# 16. Telehealth & Clinical

Features supporting integration with healthcare providers, clinical data sharing, and telehealth services.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| Provider directory | MVP | Should | Browse breathing/sleep specialists | Directory data | Med | FR-120 |
| Appointment scheduling | V1 | Could | Book appointments with listed providers | Scheduling API | Med | FR-121 |
| Clinician data sharing | V1 | Should | Share session data with healthcare providers | Export system | Med | FR-124 |
| GDPR/HIPAA-compliant messaging | V2 | Could | Secure chat with care providers | Messaging platform | High | FR-122 |
| Report generation for clinicians | V1 | Should | PDF reports formatted for clinical review | PDF generation | Med | FR-123 |
| Safety escalation flows | V2 | Should | Guidance when concerning patterns detected | Alert system | High | FR-170 |
| Medical disclaimers | MVP | Must | Clear non-diagnostic disclaimers throughout | Legal content | Low | FR-171 |

# 17. ML & MLOps

Machine learning infrastructure, model management, and advanced AI capabilities for breathing analysis.

| Feature | Phase | MoSCoW | Description | Dependencies | Risk | Req IDs |
| --- | --- | --- | --- | --- | --- | --- |
| On-device inference engine | MVP | Should | TensorFlow Lite / Core ML model execution | ML runtime | High | ML-001 |
| Model versioning | MVP | Must | Track and manage model versions | Version control | Med | ML-002 |
| OTA model updates | V1 | Must | Update ML models without app store release | Update service | High | ML-003 |
| Model A/B testing | V1 | Should | Test model variants with user segments | Experimentation | Med | ML-004 |
| Federated learning readiness | V2 | Could | Architecture for privacy-preserving ML training | FL framework | High | ML-005 |
| Performance monitoring | V1 | Should | Track model accuracy and latency in production | ML observability | Med | ML-006 |
| Sleep apnea risk scoring | V2 | Should | Multi-modal risk assessment from breathing data | Clinical validation | High | ML-020, ML-021 |
| Personalized model calibration | V2 | Could | Fine-tune models to individual users | On-device training | High | ML-022, ML-023 |

# Appendix A: Glossary

| BLE | Bluetooth Low Energy - wireless communication protocol for device pairing |
| --- | --- |
| Core ML | Apple's machine learning framework for on-device inference on iOS/macOS |
| DAU/MAU | Daily/Monthly Active Users - key engagement metrics |
| DXA | Document Unit - 1/20th of a point, used in document formatting (1440 DXA = 1 inch) |
| Federated Learning | ML technique that trains models across devices without centralizing data |
| GDPR | General Data Protection Regulation - EU privacy law |
| HealthKit | Apple's framework for storing and sharing health data on iOS |
| Health Connect | Google's unified health data API for Android 14+ |
| HIPAA | Health Insurance Portability and Accountability Act - US healthcare data privacy law |
| LTV | Lifetime Value - projected revenue from a customer over their entire relationship |
| MoSCoW | Prioritization framework: Must, Should, Could, Won't |
| MVP | Minimum Viable Product - smallest feature set to deliver core value |
| OTA | Over-The-Air - remote updates without app store release |
| TensorFlow Lite | Google's ML framework for on-device inference on mobile devices |
| WCAG 2.1 AA | Web Content Accessibility Guidelines - accessibility standard for digital products |