RESPIRELABS ML Model Training Plan Infrastructure, Stack & Cost Estimates

| Property | Value |
| --- | --- |
| Document Type | ML Training Plan & Cost Estimates |
| Product | RespireLabs Audio Classification Models |
| Version | 1.0 |
| Date | January 2026 |
| Classification | Internal / Engineering |
| Prepared For | Project Kickoff & Budget Planning |

# 1. Executive Summary

This document outlines the very high level plan for training RespireLabs' machine learning models for audio classification (mouth breathing detection and sleep apnea risk assessment). It covers the ML infrastructure stack we will need, data requirements, training pipelines, and detailed cost estimates. This can be changed during development. I made this file only to have a high level requirements for machine learning. Personnel costs are covered by the core development team and are not included in this estimate.

# 2. ML Training Technology Stack

## 2.1 Core Frameworks & Libraries

The RespireLabs ML training stack is built on industry-standard frameworks optimized for audio classification and on-device deployment:

| Component | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Deep Learning Framework | TensorFlow | 2.15+ | Model development, training, TFLite export |
| Audio Processing | librosa | 0.10+ | Audio loading, MFCC extraction, spectrograms |
| Audio Augmentation | audiomentations | 0.34+ | Data augmentation (noise, pitch, time stretch) |
| Experiment Tracking | MLflow / Vertex AI Experiments | Latest | Hyperparameter tracking, model versioning |
| Pipeline Orchestration | Kubeflow Pipelines (KFP) | 2.0+ | Training pipeline automation |
| Data Validation | TensorFlow Data Validation (TFDV) | 1.14+ | Schema validation, data drift detection |
| Model Analysis | TensorFlow Model Analysis (TFMA) | 0.45+ | Model evaluation, fairness analysis |
| On-Device Runtime | TensorFlow Lite | 2.15+ | Mobile inference optimization |
| iOS Runtime | Core ML | Latest | Apple device inference |
| Notebook Environment | Vertex AI Workbench | Latest | Development and experimentation |

## 2.2 Audio Feature Extraction Pipeline

The audio preprocessing pipeline converts raw audio to ML-ready features:

| Stage | Configuration | Output |
| --- | --- | --- |
| Audio Loading | 16kHz sample rate, mono, 16-bit PCM | Normalized waveform array |
| Pre-emphasis | coefficient = 0.97 | High-frequency boosted signal |
| Framing | 25ms window, 10ms hop (400/160 samples) | Overlapping frames |
| Windowing | Hamming window | Smoothed frames |
| FFT | n_fft = 512 | Frequency spectrum |
| Mel Filterbank | 40 Mel bands, 20Hz-8000Hz | Mel spectrogram |
| Log Compression | log(mel + 1e-6) | Log-Mel spectrogram |
| MFCC (optional) | 13-40 coefficients | Cepstral features |
| Normalization | Per-channel mean/std normalization | Standardized features |

## 2.3 Model Architecture

Two specialized CNN architectures optimized for different use cases:

### 2.3.1 Model 1: Mouth Breathing Classifier (Real-Time)

| Architecture: MobileNetV2-based Transfer Learning Input: 128x64 Mel spectrogram (1 second audio). Backbone: MobileNetV2 (pretrained on AudioSet/ImageNet). Head: GlobalAveragePooling → Dense(128) → Dropout(0.3) → Dense(2, softmax). Target: < 5MB model size, < 50ms inference on mid-tier mobile devices. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Layer |  | Output Shape | Parameters | Notes |
| Input |  | (128, 64, 1) | 0 | Mel spectrogram |
| Conv2D (expand to 3ch) |  | (128, 64, 3) | 30 | Channel expansion for MobileNet |
| MobileNetV2 (frozen) |  | (4, 2, 1280) | 2.2M | Pretrained backbone |
| GlobalAvgPool2D |  | (1280,) | 0 | Spatial pooling |
| Dense + ReLU |  | (128,) | 164K | Feature extraction |
| Dropout |  | (128,) | 0 | Regularization |
| Dense + Softmax |  | (2,) | 258 | Binary classification |
| TOTAL |  | - | ~2.4M | Target: < 5MB after quantization |

### 2.3.2 Model 2: Sleep Apnea Risk Classifier (Post-Session)

| Architecture: Custom CNN with Multi-Scale Features Input: Full night audio (segmented into 30-second epochs). Features: Mel spectrogram + SpO2 + motion (when available). Architecture: Multi-scale CNN with attention mechanism. Output: Risk score (0-100) + contributing factors. |  |  |  |
| --- | --- | --- | --- |
| Component |  | Description | Parameters |
| Audio Encoder |  | 3-layer CNN on 30-sec Mel spectrograms | ~1.5M |
| Temporal Aggregation |  | LSTM/Transformer over epoch sequence | ~500K |
| Auxiliary Inputs |  | SpO2, motion embeddings (when available) | ~100K |
| Fusion Layer |  | Concatenation + attention | ~200K |
| Risk Head |  | Dense layers → risk score + factors | ~50K |
| TOTAL |  | - | ~2.5M |

# 3. Data Requirements & Collection

## 3.1 Dataset Requirements

High-quality labeled audio data is critical for model performance. The following datasets are required:

| Dataset | Size Target | Source | Priority |
| --- | --- | --- | --- |
| Mouth Breathing (positive) | 5,000+ samples | Recorded participants, clinical partners | MVP Critical |
| Nasal Breathing (negative) | 5,000+ samples | Recorded participants | MVP Critical |
| Ambient Noise | 2,000+ samples | Various environments (bedroom, office) | MVP High |
| Sleep Audio (overnight) | 5000+ full nights | Clinical studies, beta users (consent) | V2 |
| Labeled Apnea Events | 1,000+ events | Sleep lab partnerships, PSG data | V2 |
| Snoring Samples | 2,000+ samples | Public datasets + recorded | V1 |
| Edge Cases | 500+ samples | Coughing, talking, movement | MVP High |

## 3.2 Data Collection Strategy

| Method | Description | Estimated Samples | Cost |
| --- | --- | --- | --- |
| In-House Recording | Controlled recordings with volunteers | 2,000 samples | $? (equipment + incentives) |
| Crowdsourced Collection | App-based collection from early users | 500 samples | $ (platform hosting costs+ incentives) |
| Clinical Partnerships | Sleep lab recordings with consent | 1,000 samples | $5,000 (partnership fees) |
| Public Datasets | AudioSet, ESC-50, UrbanSound8K (noise) | 2,000 samples | $0 (open source) |
| Synthetic Augmentation | Generated variations of real samples | 5,000+ samples | $500 (compute) |
| TOTAL | - | 10,500+ samples | $ |

# 4. Training Infrastructure

## 4.1 Google Cloud Platform Setup

All ML training infrastructure runs on GCP Montreal region (northamerica-northeast1) for data residency compliance:

| Service | Configuration | Purpose | Monthly Cost |
| --- | --- | --- | --- |
| Vertex AI Workbench | n1-standard-8 + T4 GPU | Development notebooks | $300-500 |
| Vertex AI Training | On-demand T4/A100 jobs | Model training jobs | See GPU budget |
| Cloud Storage | Standard class, 500GB | Datasets, model artifacts | $10-20 |
| Artifact Registry | Standard tier | Docker images, model versions | $5-10 |
| BigQuery | On-demand | Training metadata, analytics | $10-50 |
| Cloud Build | Standard tier | CI/CD for ML pipelines | $10-30 |
| Vertex AI Pipelines | Standard tier | Pipeline orchestration | $50-100 |
| Model Monitoring | Standard tier | Drift detection, alerts | $50-100 |
| Secret Manager | Standard tier | API keys, credentials | $1-5 |
| Networking/Egress | Standard | Data transfer | $50-100 |
| INFRASTRUCTURE SUBTOTAL | - | - | $500-900/month |

## 4.2 GPU Compute Budget (Monthly)

Dedicated monthly GPU budget for ML development and training:

| GPU Type | Memory | On-Demand $/hr | Spot $/hr | Recommended Use |
| --- | --- | --- | --- | --- |
| NVIDIA T4 | 16 GB | $0.35 | $0.11 | Development, experimentation, small jobs |
| NVIDIA L4 | 24 GB | $0.39 | $0.12 | Medium training, inference testing |
| NVIDIA V100 | 16 GB | $2.48 | $0.74 | Large batch training |
| NVIDIA A100 40GB | 40 GB | $3.67 | $1.10 | Production training, fast iteration |
| NVIDIA A100 80GB | 80 GB | $4.50 | $1.35 | Very large models, multi-task |

## 4.3 Monthly GPU Allocation

| GPU Budget Strategy Allocate a fixed monthly GPU budget to ensure consistent development velocity. Mix of spot instances (70%) for cost savings and on-demand (30%) for critical deadlines. Budget includes buffer for failed experiments and retraining. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Activity |  | GPU Type | Hours/Month | Rate | Monthly Cost |
| Development & Experimentation |  | T4 (on-demand) | 100 hrs | $0.35/hr | $35 |
| Development & Experimentation |  | T4 (spot) | 200 hrs | $0.11/hr | $22 |
| Hyperparameter Tuning |  | A100 (spot) | 100 hrs | $1.10/hr | $110 |
| Training Runs |  | A100 (spot) | 150 hrs | $1.10/hr | $165 |
| Training Runs |  | A100 (on-demand) | 50 hrs | $3.67/hr | $184 |
| Model Optimization |  | T4 (spot) | 100 hrs | $0.11/hr | $11 |
| Inference Testing |  | L4 (spot) | 50 hrs | $0.12/hr | $6 |
| Buffer (failed jobs, retries) |  | Mixed | ~100 hrs | Mixed | $200 |
| MONTHLY GPU SUBTOTAL |  | - | ~850 hrs | - | $733 |
| + 100% Buffer for iterations |  | - | - | - | $733 |
| RECOMMENDED MONTHLY GPU |  | - | - | - | $1,500 - $2,500 |

## 4.4 MLOps Pipeline Architecture

End-to-end ML pipeline using Vertex AI Pipelines (Kubeflow):

| Pipeline Stage | Component | Trigger | Output |
| --- | --- | --- | --- |
| Data Ingestion | BigQuery → GCS export | New data uploaded | Processed TFRecords |
| Data Validation | TFDV schema validation | After ingestion | Validation report, anomalies |
| Feature Engineering | Spectrogram extraction | After validation | Feature store update |
| Model Training | Vertex AI Training job | Scheduled / manual | Trained model artifact |
| Model Evaluation | TFMA evaluation | After training | Metrics, fairness report |
| Model Validation | Champion/challenger comparison | After evaluation | Approval gate |
| Model Registry | Vertex AI Model Registry | After validation | Versioned model |
| TFLite Conversion | Post-training quantization | After registry | Optimized mobile model |
| Model Deployment | Cloud Storage + CDN | After conversion | Production model URL |
| Monitoring | Vertex AI Model Monitoring | Continuous | Drift alerts, performance |

# 6. Detailed Cost Breakdown

## 6.1 GPU Compute Costs (6 Months)

## Estimation of the cost (if there is no budget or free cloud credit, we will use another methods and local machines)

| Month |  | Focus Area | Estimated GPU Hours | Monthly Budget |
| --- | --- | --- | --- | --- |
| Month 1 |  | Setup, initial experiments | 400 hrs | $1,500 |
| Month 2 |  | Architecture search, baseline training | 600 hrs | $2,000 |
| Month 3 |  | Hyperparameter tuning, full training | 800 hrs | $2,500 |
| Month 4 |  | Multi-model training, optimization | 600 hrs | $2,000 |
| Month 5 |  | Refinement, retraining iterations | 500 hrs | $1,500 |
| Month 6 |  | Final training, production prep | 400 hrs | $1,500 |
| TOTAL GPU COMPUTE |  | - | 3,300 hrs | $11,000 |
| Cost Optimization Strategies 1. Use spot/preemptible instances (saves 60-70%). 2. Implement checkpointing for spot preemption. 3. Schedule training during off-peak hours. 4. Use T4 for development, A100 only for final training. 5. Leverage transfer learning to reduce training time. |  |  |  |  |

## 6.2 Data & Annotation Costs

## The following is only a suggestions on how we will get the data, we need to use all the possible tools to get it.

| Category | Description | Quantity | Rate | Total |
| --- | --- | --- | --- | --- |
| Recording Equipment | Microphones, audio interfaces | 1 set | $500 | $500 |
| Participant Incentives | Recording compensation | 100 people | $ | $ |
| Crowdsourcing Platform | Prolific/MTurk fees | 3,000 samples | $0.50 | $1,500 |
| Clinical Partnership | Sleep lab data access | 1 agreement | $5,000 | $5,000 |
| Basic Labeling | Breath classification | 10,000 samples | $0.05 | $500 |
| Detailed Annotation | Timestamps, quality | 10,000 samples | $0.10 | $1,000 |
| Expert Review | Clinical validation | 40 hours | ? | ? |
| Annotation Platform | Label Studio hosting | 6 months | $50 | $300 |

## 6.3 Infrastructure Costs (6 Months)

| Service | Monthly Cost | Duration | Total |
| --- | --- | --- | --- |
| Vertex AI Workbench | $400 | 6 months | $2,400 |
| Cloud Storage (500GB) | $15 | 6 months | $90 |
| Artifact Registry | $10 | 6 months | $60 |
| BigQuery | $30 | 6 months | $180 |
| Cloud Build | $20 | 6 months | $120 |
| Vertex AI Pipelines | $75 | 6 months | $450 |
| Model Monitoring | $75 | 4 months | $300 |
| Networking/Egress | $75 | 6 months | $450 |
| TOTAL INFRASTRUCTURE | $700/month avg | - | $4,050 |

## 6.4 Grand Total Cost Summary (Excluding Personnel)

Personnel costs are covered by the core development team (ML Engineer included in team structure).

| Category |  | Low Estimate | High Estimate | Notes |
| --- | --- | --- | --- | --- |
| GPU Compute (6 months) |  | $9,000 | $15,000 | $1,500-$2,500/month |
| Data & Annotation |  | $10,000 |  | 10,000+ samples, expert review |
| Infrastructure (6 months) |  | $4,050 | $6,000 | GCP services, MLOps |

# 7. Risk Mitigation & Recommendations

## 7.1 Key Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Insufficient training data | High | Medium | Partner with sleep labs early, crowdsource collection |
| Model accuracy below threshold | High | Medium | Plan for 2-3 training iterations, data augmentation |
| GPU budget overrun | Medium | Medium | Use spot instances, implement cost alerts, checkpointing |
| On-device latency too high | Medium | Low | Quantization, architecture search, early testing |
| Data privacy compliance | High | Low | HIPAA-compliant storage, consent workflows |
| GPU quota limitations | Medium | Medium | Request quota increase early, use multiple regions |
| Model drift in production | Medium | Medium | Implement monitoring, scheduled retraining |

## 7.2 Recommendations

Priority Actions 1. Start data collection immediately - this is the longest lead time. 2. Request GPU quota increase in GCP before training begins. 3. Establish clinical partnerships early for validated data. 4. Use transfer learning from AudioSet-pretrained models to reduce data requirements. 5. Implement MLOps from day one to enable rapid iteration. 6. Set up cost alerts and budget caps in GCP.