RESPIRELABS Technical Specifications & Architecture Decisions

| Property | Value |
| --- | --- |
| Document Type | Technical Specifications & Architecture Decisions |
| Product | RespireLabs iOS + Android Mobile Application |
| Version | 1.0 (Enhanced) |
| Date | January 2026 |
| Classification | Internal / Engineering |
| Status | Ready for Kickoff |

Table of Contents

1. Executive Summary	4

2. Team Structure & Licensing	5

2.1 Development Team Composition	5

2.2 Tool Subscriptions & Licensing Costs	5

3. System Architecture	6

3.1 High-Level Architecture Overview	6

3.2 Data Flow Architecture	6

4. Mobile Architecture	7

4.1 Framework Decision	7

4.2 Module Architecture	7

4.3 Audio Pipeline Implementation	8

4.4 Health Platform Integration	8

5. Backend Architecture	9

5.1 Service Architecture	9

5.2 Database Architecture	9

5.3 CMS Decision	10

6. ML/AI Architecture	11

6.1 Inference Strategy	11

6.2 Model Architecture	11

6.3 Audio Classification Pipeline	11

7. Telehealth Architecture	13

7.1 Telehealth Platform Decision	13

7.2 Provider Integration Flow	13

8. DevOps & CI/CD	14

8.1 CI/CD Pipeline Architecture	14

8.2 GitHub Actions Workflow Structure	14

8.3 Infrastructure as Code	14

9. Security Architecture	15

9.1 Security Controls Summary	15

9.2 GDPR/HIPAA Compliance Architecture	15

10. API Contract Specification	16

10.1 API Overview	16

10.2 Error Response Format	16

11. Data Model Specification	17

11.1 Core Entities	17

11.2 Data Retention Policy	17

12. Observability & Monitoring	18

12.1 Monitoring Stack	18

12.2 Key Performance Indicators	18

13. Wearable & Device Integration	19

13.1 Smart Mouth Tape Readiness	19

13.2 Third-Party Wearable Connectors	19

14. Compliance & Regulatory	20

14.1 Regulatory Positioning	20

14.2 Compliance Framework	20

15. Appendix: Glossary & References	21

15.1 Technical Glossary	21

15.2 Research Sources	21

# 1. Executive Summary

This Technical Specifications document provides the engineering-ready technical decisions, architecture patterns, data flows, API contracts, and resolved decision log for the RespireLabs mobile application. All open questions from the initial draft have been answered with industry-proven technology choices based on comprehensive research.

Key Decisions Made:

| Decision Area | Chosen Solution | Rationale |
| --- | --- | --- |
| Mobile Framework | React native | Superior on-device ML, consistent UI, better performance |
| Backend Platform | Google Cloud Platform (Montreal) | GDPR/HIPAA-ready, Canadian data residency |
| CMS | Strapi (self-hosted) | Open-source, GDPR/HIPAA-compliant, medical workflow support |
| Telehealth | Whereby Embedded + Doxy.me fallback or BBB | GDPR/HIPAA-compliant, no-download, cost-effective |
| ML Framework | TensorFlow Lite (experimental) + Core ML | experment on-device audio classification |
| CI/CD | GitHub Actions + Fastlane | Industry standard, react-native-optimized |

# 2. Team Structure & Licensing

## 2.1 Development Team Composition

The RespireLabs development team consists of 8 specialized members with clearly defined roles and responsibilities:

| Role | Count | Primary Responsibilities | Key Skills Required |
| --- | --- | --- | --- |
| ML Engineer | 1 | Audio classification models, TFLite optimization, model training/evaluation | Python, TensorFlow, PyTorch, audio DSP |
| DevOps Engineer | 1 | CI/CD pipelines, GCP infrastructure, monitoring, deployments | GitHub Actions, GCP, Docker, Kubernetes |
| Project Manager | 1 | Sprint planning, stakeholder management, Linear administration | Agile, healthcare compliance knowledge |
| Frontend Developer | 1 | React native UI/UX implementation, animations, accessibility | React native/Dart, mobile design patterns |
| Backend/Fullstack | 3 | API development, database, integrations, security | Node.js/Python, PostgreSQL, REST/GraphQL |
| QA/Compliance Officer | 1 | Testing, GDPR/HIPAA compliance, app store submissions | Mobile testing, regulatory knowledge |

## 2.2 Tool Subscriptions & Licensing Costs

All team members require the following development tool subscriptions for efficient collaboration and development:

| Per-Member Monthly Cost Each team member requires the full tool stack below for optimal productivity and code quality. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tool |  | Plan | Monthly Cost (USD) | Purpose |
| Linear |  | Standard | $18 | Project management, issue tracking, sprint planning |
| GitHub Enterprise |  | Enterprise | $22 | Source control, code review, security scanning |
| GitHub Actions |  | Included | $0 | CI/CD pipelines (included with Enterprise) |
| Claude Code |  | Max | $200 | AI-assisted coding, code review, documentation |
| Cursor |  | Pro | $60 | AI-powered IDE for accelerated development |
| OpenAI API |  | Enterprise (not all of them) | ~EUR 34 (~$37) | Additional AI capabilities (optional) |
| CodeRabbit |  | Pro | $30 | Automated PR review, code quality checks |

# 3. System Architecture

## 3.1 High-Level Architecture Overview

The RespireLabs system follows a mobile-first, privacy-centric architecture with on-device ML inference for core detection capabilities. The system is designed to work offline for core functionality while supporting cloud sync for all features.

| Architecture Principles Privacy-by-default: Audio processed locally. Offline-first: Core detection works without network. Device-ready: Prepared for future Smart Mouth Tape integration. GDPR/HIPAA-ready: All cloud components configured for healthcare compliance. |  |  |  |
| --- | --- | --- | --- |
| Component |  | Technology | Description |
| Mobile App |  | React native | Cross-platform iOS/Android with native audio/ML bridges |
| On-Device ML |  | TensorFlow Lite + Core ML | Audio classification for breath detection |
| Local Storage |  | SQLite (SQLCipher encrypted) | Session data, preferences, offline cache |
| Backend API |  | Node.js (NestJS) or Python (FastAPI) | REST/GraphQL APIs for cloud features |
| Database |  | Cloud SQL PostgreSQL | User accounts, subscriptions, content |
| Auth |  | Firebase Auth + Google Identity Platform | GDPR/HIPAA-compliant authentication |
| CMS |  | Strapi (self-hosted) | Content management with medical review workflow |
| CDN |  | Cloud CDN + Cloud Storage | Model distribution, content delivery |
| Analytics |  | Firebase Analytics + Mixpanel | Privacy-safe usage analytics |
| Telehealth |  | Whereby Embedded API | GDPR/HIPAA-compliant video conferencing |

## 3.2 Data Flow Architecture

The following describes the key data flows in the RespireLabs application:

MVP Real-Time Session Flow 1) User taps Start -> 2) App requests mic permission -> 3) Audio frames captured -> 4) Feature extraction (MFCC/spectrograms) -> 5) On-device TFLite inference -> 6) Mouth event detected -> 7) Alert pipeline triggers (< 3 sec) -> 8) Events persisted locally -> 9) Session ends -> Summary computed

# 4. Mobile Architecture

## 4.1 Framework Decision

D-01 React Native vs React native DECISION: React native 3.24+ with Dart React native offers superior on-device ML performance (5-8% CPU vs 11-13% for RN), native TFLite/Core ML support, consistent 60-120fps animations, single codebase for iOS/Android/web. Better suited for audio processing with lower latency and predictable performance. Official TensorFlow Lite React native plugin available and maintained by Google.

## 4.2 Module Architecture

The mobile application is organized into clearly defined modules for maintainability and testability:

| Module | Responsibility | Key Dependencies |
| --- | --- | --- |
| core/ui | Navigation, state management, themes | React native_bloc, go_router |
| audio_engine | Microphone capture, audio session lifecycle | Platform channels (native iOS/Android) |
| inference_engine | Feature extraction, TFLite/Core ML inference | tflite_React native, tflite_audio |
| detection_controller | Post-processing, smoothing, thresholds | None (pure Dart) |
| notification_orchestrator | Popup/sound/haptic gating, rate limiting | React native_local_notifications |
| local_storage | Encrypted SQLite, file storage | sqflite, React native_secure_storage |
| health_integrations | HealthKit/Health Connect adapters | health package |
| device_layer | BLE comms, device sync (V1) | React native_blue_plus |
| subscription_layer | Store purchases, entitlements | purchases_React native (RevenueCat) |
| telemetry_layer | Privacy-safe event metrics | firebase_analytics, mixpanel_React native |

## 4.3 Audio Pipeline Implementation

The audio recording pipeline requires careful platform-specific handling:

| Platform | Permission | Background Mode | Implementation Notes |
| --- | --- | --- | --- |
| iOS | NSMicrophoneUsageDescription | UIBackgroundModes: audio | Request at point-of-use, not launch. Use AVAudioSession with proper category. |
| Android | RECORD_AUDIO | Foreground Service (TYPE_MICROPHONE) | Android 14+ requires foreground service type. Handle Doze mode. |

## 4.4 Health Platform Integration

| D-06 Health Integration Scope DECISION: Apple HealthKit + Android Health Connect using the health React native package Rationale: Google deprecated Google Fit API (May 2024), mandating Health Connect for Android. The health package provides unified access to both platforms. MVP imports: sleep sessions, activity, heart rate, SpO2 (where available). Read-only access initially. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Data Type |  | HealthKit (iOS) | Health Connect (Android) | MVP Priority |
| Sleep Sessions |  | HKCategoryTypeIdentifierSleepAnalysis | SleepSessionRecord | Should |
| Sleep Stages |  | HKCategoryValueSleepAnalysis | SleepStageRecord | Should |
| Heart Rate |  | HKQuantityTypeIdentifierHeartRate | HeartRateRecord | Should |
| SpO2 |  | HKQuantityTypeIdentifierOxygenSaturation | OxygenSaturationRecord | Should |
| Steps |  | HKQuantityTypeIdentifierStepCount | StepsRecord | can |
| Respiratory Rate |  | HKQuantityTypeIdentifierRespiratoryRate | RespiratoryRateRecord | Should |

# 5. Backend Architecture

## 5.1 Service Architecture

The backend follows a microservices-ready architecture deployed on Google Cloud Platform. Initial deployment uses Cloud Run for serverless scalability.

| Service | Technology | Deployment | Responsibility |
| --- | --- | --- | --- |
| API Gateway | Cloud Endpoints / Kong | Cloud Run | Rate limiting, auth validation, routing |
| Auth Service | Firebase Auth + Identity Platform | Managed | OIDC, user management, MFA |
| Profile Service | NestJS + TypeORM | Cloud Run | User profiles, consents, preferences |
| Content Service | Strapi (headless CMS) | Compute Engine | Blog, exercises, medical content |
| Subscription Service | RevenueCat + custom validation | Cloud Run | Entitlements, receipt validation |
| Telehealth Service | NestJS + Whereby API | Cloud Run | Provider directory, scheduling |
| Model Registry | Cloud Storage + CDN | Managed | ML model distribution, versioning |
| Analytics Ingest | Cloud Functions + BigQuery | Managed | Privacy-safe metrics pipeline |

## 5.2 Database Architecture

| Database | Service | Purpose | Encryption |
| --- | --- | --- | --- |
| PostgreSQL | Cloud SQL | Users, subscriptions, appointments, content | At-rest + in-transit |
| Cloud Storage | GCS | Audio snippets (consent-based), model files | At-rest (CMEK optional) |
| Redis | Memorystore | Session cache, rate limiting | In-transit TLS |
| BigQuery | BigQuery | Analytics, aggregated metrics | At-rest + in-transit |

## 5.3 CMS Decision

| D-04 CMS Choice for Content Management DECISION: Strapi (self-hosted on GCP Compute Engine) Strapi offers open-source flexibility, GDPR/HIPAA-compliant self-hosting, GraphQL + REST APIs, customizable medical review workflow, audit logging, and localization support. Cost-effective compared to Contentful ($300+/mo). Healthcare organizations use Strapi for compliance-first content. Self-hosting ensures full data control for GDPR/HIPAA/GDPR. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature |  | Strapi | Contentful | Sanity |
| Pricing |  | Free (self-hosted) | $300+/month | Usage-based |
| Self-hosting |  | Yes (full control) | No | No (SaaS only) |
| Medical Review Workflow |  | Customizable | Built-in | Customizable |
| GDPR/HIPAA Compliance |  | Self-hosted = compliant | Enterprise only | Not certified |
| GraphQL API |  | Yes | Yes | GROQ (proprietary) |
| Audit Logging |  | Plugin available | Enterprise only | Yes |
| Decision |  | SELECTED | Alternative | Not recommended |

# 6. ML/AI Architecture

## 6.1 Inference Strategy

D-02 On-Device vs Cloud Inference DECISION: On-device inference for MVP (TensorFlow Lite + Core ML) Rationale: NFR-002 mandates offline operation. On-device audio classification is mature: TFLite audio classification achieves sub-100ms inference on mid-tier devices. We will try it first and have the Cloud inference optional for model improvement or better results (consent-based snippet uploads). This approach ensures privacy-by-default and meets the < 3 second notification latency requirement.

## 6.2 Model Architecture

| D-03 One Model vs Two Models Strategy DECISION: Two specialized models (mouth-breathing detection + sleep/apnea risk) We should build two separate models: 1) Mouth breathing classifier optimized for real-time daytime detection (small, fast, high precision), 2) Sleep abnormality risk model for overnight analysis (larger, more complex, multimodal fusion). Shared audio embedding backbone can be used for transfer learning while maintaining specialized heads for each task. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Model |  | Phase | Input | Output | Target Latency |
| Mouth Breathing Classifier |  | MVP | Audio spectrograms (MFCC) | Event labels + confidence | < 500ms |
| Sleep Abnormality Risk |  | V2 | Audio + SpO2 + motion | Risk score + factors | Post-session |
| Breath Pattern Analyzer |  | V1 | Event sequences | Pattern insights | End of session |

## 6.3 Audio Classification Pipeline

The audio classification pipeline follows industry best practices for on-device inference:

| Stage | Technology | Description |
| --- | --- | --- |
| Audio Capture | Platform native (AVAudioEngine/AudioRecord) | 16kHz sample rate, mono channel, 16-bit PCM |
| Preprocessing | librosa-equivalent in Dart/native | Windowing, framing, noise reduction |
| Feature Extraction | MFCC / Mel Spectrograms | 40 Mel bands, 25ms window, 10ms hop |
| Model Inference | TFLite (Android) / Core ML (iOS) | YAMNet-based transfer learning architecture |
| Post-processing | Smoothing + thresholding | Debounce, confidence thresholds, event merging |

# 7. Telehealth Architecture

## 7.1 Telehealth Platform Decision

| D-05 Telehealth Vendor vs Build DECISION: Whereby Embedded API (primary) + Doxy.me integration (alternative) Building GDPR/HIPAA-compliant video from scratch costs us a lot of time in our tight timeline. Whereby Embedded offers: GDPR/HIPAA compliance, no-download browser-based video, SDK for embedding in-app, competitive pricing. Doxy.me provides a free tier for testing. Both sign BAAs. Alternative SDKs evaluated: Agora, Twilio Video (sunsetting), Vonage, Daily.co. We will build our solution (custom build) after the first version, so from May 2026 we will start building this so we will avoid paying any fees, only the hosting. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature |  | Whereby Embedded | Doxy.me | Build Custom |
| GDPR/HIPAA Compliance |  | Yes (BAA available) | Yes (BAA available) | Requires extensive work |
| No Download Required |  | Yes | Yes | Depends on implementation |
| SDK/Embed Support |  | Yes (native SDK) | Limited (WebView) | Full control |
| Cost |  | $29-99/mo + usage | Free-$50/mo |  |
| Setup Time |  | Days | Hours | Months |
| Decision |  | SELECTED (Primary) | Fallback option | Not recommended |

## 7.2 Provider Integration Flow

The telehealth module integrates with the backend for provider management and session handling:

| Endpoint | Method | Description | Auth Required |
| --- | --- | --- | --- |
| /v1/telehealth/providers | GET | List available providers with filters | User |
| /v1/telehealth/providers/{id} | GET | Get provider details and availability | User |
| /v1/telehealth/appointments | POST | Create appointment request | User |
| /v1/telehealth/appointments/{id} | GET | Get appointment details + join info | User/Provider |
| /v1/telehealth/appointments/{id}/join | POST | Generate video session token | User/Provider |
| /v1/telehealth/appointments/{id}/summary | POST | Submit session notes (provider) | Provider |

# 8. DevOps & CI/CD

## 8.1 CI/CD Pipeline Architecture

The RespireLabs project uses GitHub Actions as the primary CI/CD platform with Fastlane for mobile-specific automation:

| Pipeline | Trigger | Actions | Target |
| --- | --- | --- | --- |
| React native CI Tests | Push to main/dev, PRs | React native analyze, React native test, coverage | All branches |
| Android Dev Build | Manual (workflow_dispatch) | Build APK, Firebase App Distribution | Internal testers |
| iOS Dev Build | Manual (workflow_dispatch) | Build IPA, TestFlight upload | Internal testers |
| Android Production | Release tag (v*) | Build AAB, Google Play upload | Production (beta track) |
| iOS Production | Release tag (v*) | Build IPA, App Store Connect | Production |
| Backend Deploy | Push to main | Build container, Cloud Run deploy | Staging/Production |

## 8.2 GitHub Actions Workflow Structure

Workflow Files .github/workflows/React native-ci.yml (tests), React native-android-dev.yml, React native-ios-dev.yml, React native-android-prod.yml, React native-ios-prod.yml, backend-deploy.yml

## 8.3 Infrastructure as Code

| Component | Tool | Purpose |
| --- | --- | --- |
| GCP Infrastructure | Terraform | Cloud SQL, Cloud Run, VPC, IAM |
| Kubernetes (future) | Helm | Service deployment charts |
| Secrets Management | GitHub Secrets + Secret Manager | API keys, certificates, credentials |
| Monitoring | Cloud Monitoring + Firebase | Alerts, dashboards, crash reporting |
| Logging | Cloud Logging | Centralized log aggregation |

# 9. Security Architecture

## 9.1 Security Controls Summary

| Control | Implementation | Requirement |
| --- | --- | --- |
| Encryption in Transit | TLS 1.3 for all API calls | SEC-001 |
| Encryption at Rest | SQLCipher (mobile), Cloud SQL encryption, CMEK (optional) | SEC-002 |
| Authentication | Firebase Auth with Google Identity Platform, OAuth2/OIDC | SEC-003 |
| Authorization | RBAC: User, Provider, Admin roles | SEC-004 |
| Audit Logging | All data access logged with user ID, timestamp, action | SEC-005 |
| Breach Response | Notification workflow implemented, FTC HBNR compliant | SEC-006 |
| Consent Management | Explicit opt-in, version tracking, revocation support | SEC-010 |
| Data Minimization | Audio processed locally, minimal cloud uploads | NFR-040 |

## 9.2 GDPR/HIPAA Compliance Architecture

| GDPR/HIPAA Readiness RespireLabs architecture is designed for GDPR/HIPAA compliance if telehealth involves ePHI. Key controls: BAA with GCP and video vendors, encryption everywhere, access logging, breach notification, minimum necessary data access. Note: MVP positions as wellness app (non-diagnostic) which may not require full GDPR/HIPAA compliance. |  |  |
| --- | --- | --- |
| Safeguard Type |  | Controls Implemented |
| Administrative |  | Security policies, training requirements, incident response plan |
| Physical |  | GCP data centers (SOC 2, ISO 27001), no local servers |
| Technical |  | Encryption (TLS 1.3, AES-256), MFA, RBAC, audit logs, automatic lockout |

# 10. API Contract Specification

## 10.1 API Overview

Base URL: https://api.respirelabs.app/v1

Authentication: OAuth2 Bearer Token (Firebase Auth)

Format: JSON, REST with optional GraphQL gateway

| Endpoint | Method | Auth | Description |
| --- | --- | --- | --- |
| /auth/token | POST | None | Exchange Firebase token for API token |
| /profile | GET/PUT | User | User profile and preferences |
| /consents | GET/PUT | User | Consent management |
| /content/articles | GET | User | List blog articles |
| /content/articles/{id} | GET | User | Get article details |
| /content/exercises | GET | User | List breathing exercises |
| /subscriptions/verify | POST | User | Verify purchase receipt |
| /subscriptions/status | GET | User | Get subscription status |
| /telehealth/providers | GET | User | List providers |
| /telehealth/appointments | POST | User | Create appointment |
| /devices/pair | POST | User | Pair Smart Mouth Tape (V1) |
| /ml/upload-snippets | POST | User+Consent | Upload audio for training |

## 10.2 Error Response Format

Standard Error Response { "error": { "code": "ERROR_CODE", "message": "Human readable message", "details": { "field": "fieldName", "reason": "validation_failed" } } }

# 11. Data Model Specification

## 11.1 Core Entities

| Entity | Key Fields | Storage |
| --- | --- | --- |
| User | id, email, createdAt, locale, subscriptionTier | Cloud SQL |
| Consent | userId, consentType, version, grantedAt, revokedAt | Cloud SQL |
| Subscription | userId, store, productId, status, expiry | Cloud SQL + RevenueCat |
| TrackingSession | id, userId, start, end, source, modelVersion | Local SQLite + Cloud SQL (sync) |
| SensorStream | sessionId, streamType, sampleRate, calibrationMeta | Local SQLite |
| BreathEvent | sessionId, timestampStart, timestampEnd, label, confidence | Local SQLite |
| ExercisePlan | userId, planVersion, goals, schedule | Cloud SQL |
| ExerciseCompletion | userId, exerciseId, timestamp, duration | Local + Cloud SQL |
| ContentArticle | id, title, body, reviewer, reviewedAt, version | Strapi CMS |
| Provider | id, credentials, regions, languages, specialties | Cloud SQL |
| Appointment | id, userId, providerId, status, start, end, joinInfo | Cloud SQL |

## 11.2 Data Retention Policy

| Data Type | Local Retention | Cloud Retention | Notes |
| --- | --- | --- | --- |
| Session metadata | Until deleted | Until deletion request | Synced with consent |
| Breath events | Until deleted | Until deletion request | Synced for insights |
| Raw audio | Off by default | Per explicit consent | GDPR erasure on request |
| User preferences | Indefinite | Indefinite | Synced across devices |
| Analytics events | N/A | 90 days rolling | Anonymized aggregates |
| Audit logs | N/A | 7 years | Compliance requirement |

# 12. Observability & Monitoring

## 12.1 Monitoring Stack

| Layer | Tool | Metrics Collected |
| --- | --- | --- |
| Mobile Crashes | Firebase Crashlytics | Crash-free rate, ANRs, stack traces |
| Mobile Analytics | Firebase Analytics + Mixpanel | DAU/MAU, session duration, feature usage |
| Mobile Performance | Firebase Performance | App start time, screen render time, network latency |
| Backend APM | Cloud Trace + Cloud Monitoring | API latency, error rates, throughput |
| Backend Logs | Cloud Logging | Structured logs, error tracking |
| ML Monitoring | Custom + BigQuery | Model version adoption, inference latency, drift metrics |
| Infrastructure | Cloud Monitoring | CPU, memory, disk, network, uptime |

## 12.2 Key Performance Indicators

| KPI | Target | Alert Threshold | Measurement |
| --- | --- | --- | --- |
| Crash-free sessions | > 99.5% | < 99% | Firebase Crashlytics |
| API latency (p95) | < 500ms | > 1000ms | Cloud Trace |
| Notification latency | < 3 seconds | > 3 seconds | Client instrumentation |
| Detection precision | > 90% | < 85% | ML evaluation pipeline |
| App start time (cold) | < 3 seconds | > 5 seconds | Firebase Performance |
| API error rate | < 1% | > 2% | Cloud Monitoring |

# 13. Wearable & Device Integration

## 13.1 Smart Mouth Tape Readiness

| D-07 Wearable Sync Protocol DECISION: BLE-first with USB-C fallback, chunked transfer, clock sync via NTP offset Rationale: BLE (Bluetooth Low Energy) provides wireless convenience for daily use. USB-C offers reliable bulk transfer for overnight session data (9-10 hours). Clock sync uses device NTP offset exchange at pairing to align multi-channel sensor timestamps (< 50ms drift tolerance). |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sensor |  | Sample Rate | Data Format | Priority |
| MEMS Microphone |  | 16kHz | 16-bit PCM | MVP-ready |
| Airflow/Pressure |  | 50Hz | Float32 | V1 |
| SpO2 |  | 1Hz | Uint8 (percentage) | V1 |
| Accelerometer |  | 25Hz | Float32 x 3 axes | V1 |
| Temperature (optional) |  | 0.1Hz | Float32 | V2 |

## 13.2 Third-Party Wearable Connectors

| Wearable | API/SDK | Data Types | Phase |
| --- | --- | --- | --- |
| Apple Watch | HealthKit (via iPhone) | HR, SpO2, sleep, activity | MVP |
| Fitbit | Web API (OAuth2) | HR, SpO2, sleep stages | V1 |
| Garmin | Health API (OAuth2) | HR, SpO2, respiration, sleep | V1 |
| Oura Ring | Cloud API | HR, HRV, sleep, activity | V2 |
| WHOOP | API (Partnership required) | Strain, recovery, sleep | V2 |

# 14. Compliance & Regulatory

## 14.1 Regulatory Positioning

D-08 Regulatory/Claims Positioning DECISION: MVP: Wellness coaching only (not a medical device). V2: Apnea risk screening (validation-gated) Rationale: EU MDR software qualification guidance (MDCG 2019-11) defines medical device software criteria. MVP breathwork coaching does not meet the threshold. V2 sleep apnea risk features require: 1) Clinical validation study, 2) Clear risk screening, not diagnosis messaging, 3) Potential regulatory pathway assessment. FTC requires substantiation for health claims.

## 14.2 Compliance Framework

| Regulation | Applicability | Key Requirements | Status |
| --- | --- | --- | --- |
| GDPR (EU) | EU users | Consent, data access/portability/erasure, DPO | Designed for compliance |
| PIPEDA (Canada) | All Canadian users | Consent, access, accuracy, safeguards | Primary compliance target |
| GDPR/HIPAA (US) | If handling ePHI | BAA, encryption, access controls, audit | Architecture ready |
| FTC HBNR | US health apps | Breach notification for PHR apps | Workflow implemented |
| Apple App Store | iOS app | Privacy labels, permission justification | Designed for compliance |
| Google Play | Android app | Health data policy, permission declaration | Designed for compliance |

# 15. Appendix: Glossary & References

## 15.1 Technical Glossary

| Term | Definition |
| --- | --- |
| AHI | Apnea-Hypopnea Index - events per hour used in sleep medicine |
| BAA | Business Associate Agreement - GDPR/HIPAA contract with vendors |
| BLE | Bluetooth Low Energy - wireless protocol for wearables |
| Core ML | Apple on-device machine learning framework |
| ePHI | Electronic Protected Health Information |
| GDPR | General Data Protection Regulation (EU privacy law) |
| Health Connect | Google unified health data API for Android 14+ |
| HealthKit | Apple health data framework for iOS |
| GDPR/HIPAA | Health Insurance Portability and Accountability Act |
| MFCC | Mel-Frequency Cepstral Coefficients - audio features for ML |
| OIDC | OpenID Connect - authentication protocol |
| PIPEDA | Personal Information Protection and Electronic Documents Act (Canada) |
| RBAC | Role-Based Access Control |
| TFLite | TensorFlow Lite - on-device ML inference library |
| WCAG 2.1 AA | Web Content Accessibility Guidelines - accessibility standard |

## 15.2 Research Sources

This document incorporates research from the following sources:

| Topic | Key Sources |
| --- | --- |
| React native vs React Native | Stack Overflow Survey 2024, Google Trends, Nomtek, SolGuruz |
| On-device ML | TensorFlow Blog, Google Developers, React native_tflite_audio |
| CMS Comparison | G2 Rankings 2025, Pagepro, Sanity, Strapi docs |
| Telehealth SDKs | Fortinet, Dyte, Enghouse Video, VideoSDK, TopFlightApps |
| GDPR/HIPAA Compliance | HHS, FTC, GCP GDPR/HIPAA docs, Firebase compliance |
| Health Integrations | Apple HealthKit docs, Health Connect docs, health pub.dev package |
| CI/CD | React native docs, LogRocket, GitHub Actions docs, Fastlane |